## Slide 1
Project 7
Final Project Presentation
Wave-Based Survival Game (Godot 4)
Stephen Wilton | Date: April 16, 2026

## Slide 2
Application Overview
I built a Vampire Survivors/Brotato-style survival game with action-oriented gameplay, scaling difficulty, and meaningful progression.
Intended users are players who enjoy arcade-style survival gameplay and roguelite elements.
For CIS354, the project also had to demonstrate SDLC execution, planning discipline, testing evidence, and honest reflection.
Development was done on Windows using Godot 4 and GDScript, delivered as `Game/Project7.exe`.
Delivered systems include movement/dash, melee+ranged combat, enemy variants, wave progression, passives/level-ups, shop economy, menus, save/load, HUD, and audio feedback.

## Slide 3
Live Demonstration
Realistic player scenario walkthrough
Demo Flow
Launch from main menu and start a run.
Show wave combat: movement, dash, melee/ranged attacks, enemy pressure.
Demonstrate currency pickup and between-wave shop decisions (lock/refresh/combine).
Show progression behavior (end-of-wave level-up and passive choices).
Reach late-wave pressure and finish with victory/game-over flow.
Data interaction: save/load uses local JSON state.
Systems integration: HUD, audio cues, wave pacing, and pause behavior.

## Slide 4
Challenges
Shop system was the biggest challenge (13.00h actual vs 4.00h estimated, +9.00h). Rerolls, locks, combines, and between-wave transitions created more challenges than anticipated. Most of the extra time consumption was due to my continued expansion of shop features (lock, reroll, combine, passive bar, and stats).
Passives/Levelup required more iteration than expected (9.00h vs 4.00h, +5.00h). Implementing and balancing upgrades for the character and for the shop was more difficult and time consuming than expected. This feature require a lot of testing to make passives feel meaningful.

## Slide 5
Budget Review (Actual vs Estimated)
Estimated
84.50h
Actual
71.00h
Variance
-13.50h (under)
Chart: 
| Hours
Estimated | 84.5
Actual | 71
Largest Overruns
Shop System: +9.00h (13.00h/4.00h)
Passives / Levelup: +5.00h (9.00h/4.00h)
Enemy Spawning: +1.00h (4.00h/3.00h)
Largest Underruns
Enemy Variants: -5.00h (3.00h/8.00h)
Performance: -3.00h (0.00h/3.00h)
Player Movement: -3.00h (5.00h/8.00h)

## Slide 6
Results
What Was Completed
Development tasks completed: 27/27.
By Week 10, core gameplay and major systems were complete, so the final phase shifted to testing and documentation.
Final deliverables include a playable Windows build plus testing, retrospective, and budget artifacts.
Testing outcomes: 35 executions (32 passed, 2 blocked, 1 failed).
Chart: 
| Passed | Blocked | Failed
Testing | 32 | 2 | 1
What Remained Incomplete Or Simplified
Environment / Background (Blocked): Hazards will not be implemented in final version.
Levelup (Blocked): Basic levelup system that occurs on end of wave will be the final version for the game.
Game Over Screen (Failed): Game over screen will not include stats in final version.

## Slide 7
Success Factors
The project went well because the structure stayed flexible enough to keep adding, testing, and changing features as development progressed.
A modular scene/component approach in Godot reduced implementation friction and made systems reusable.
Active scope management protected delivery: when features risked overruns, I simplified or deferred instead of expanding indefinitely.
Planner checkpoints, weekly notes, patch notes, and test workbooks kept progress and tradeoffs visible.
Completing core systems early created enough runway for testing, documentation, and final presentation readiness.

## Slide 8
Reflection And Improvements
What I Would Change Next Time
I would define architecture boundaries for progression, shop, and menu state earlier to reduce late-stage coupling
.
I would estimate by risk class, not just feature labels, because UI/state-heavy systems need larger uncertainty buffers.
I would schedule integration checkpoints earlier so hidden interaction issues appear before final-week pressure.
I would start structured execution and lightweight regression checklists earlier in the cycle.
Professional Takeaway
I am satisfied with the final product and process outcome.
The most valuable lesson was that estimation accuracy depends more on interaction complexity than on feature count.
Next Project Focus Areas
Earlier architecture guardrails for state-heavy systems.
More formal external tester handoff timing.
Automated or checklist-driven regression support.

## Slide 9
Project 7
Project 7 - Final Presentation
Questions?